RMMM Plan

|  |  |
| --- | --- |
| Risk | Priority |
| Might not be finished on time | 3 |
| Performance | 4 |
| Might have trouble getting in contact with customer (Dr. Banks) because he’s very busy | 2 |
| Uncertainty with requirements for finalized project | 1 |
| Getting access to required Vue lessons since they cost real life money | 3 |
| Only half the team has any experience with html or CSS prior to the class | 3 |
| Team doesn’t have any prior Vue experience | 2 |
| Might not be able to get a hosting server | 4 |
| Unexpected expansion of project scope | 4 |
| Team might not be able to fully learn and implement Vue | 2 |

Cutoff: >2